Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS87945 |
| Project Name | Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites in Tableau |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a Team Lead, I will collect UNESCO World Heritage dataset for analysis. | 2 | High | Koduru Venkata Subhash |
| Sprint-1 | Data Collection | USN-2 | As a Team Lead, I will load dataset into Tableau environment. | 1 | High | Koduru Venkata Subhash |
| Sprint-1 | Data Preparation | USN-3 | As a Team Lead, I will handle missing values in dataset. | 3 | High | Koduru Venkata Subhash |
| Sprint-1 | Data Preparation | USN-4 | As a Team Lead, I will fix data inconsistencies. | 3 | High | Koduru Venkata Subhash |
| Sprint-1 | Support | USN-5 | As a team member, I will assist in data verification. | 1 | Low | Koduru Venkata Subhash |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Data Visualization | USN-6 | As a Team Lead, I will create bar chart for country comparison. | 2 | High | E Vaishnavi |
| Sprint-2 | Data Visualization | USN-7 | As a Team Lead, I will create pie chart for category distribution. | 2 | High | E Vaishnavi |
| Sprint-2 | Data Visualization | USN-8 | As a Team Lead, I will create line chart for trend analysis. | 2 | High | E Vaishnavi |
| Sprint-2 | Data Visualization | USN-9 | As a Team Lead, I will build global map visualization. | 4 | High | E Vaishnavi |
| Sprint-2 | Support | USN-10 | As a team member, I will assist in formatting visuals. | 2 | Low | E Vaishnavi |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Dashboard Development | USN-11 | As a Team Lead, I will develop interactive dashboard. | 5 | High | Venkateswarlu M |
| Sprint-3 | Enhancement | USN-12 | As a Team Lead, I will add filters and parameters. | 3 | High | Venkateswarlu M |
| Sprint-3 | UI Design | USN-13 | As a Team Lead, I will improve dashboard layout. | 3 | High | Venkateswarlu M |
| Sprint-3 | Support | USN-14 | As a team member, I will review story content. | 1 | Low | Venkateswarlu M |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-4 | Testing | USN-15 | As a Team Lead, I will validate dashboard accuracy. | 3 | High | Y Yaswanth |
| Sprint-4 | Deployment | USN-16 | As a Team Lead, I will publish dashboard on Tableau Public. | 2 | High | Y Yaswanth |
| Sprint-4 | Documentation | USN-17 | As a Team Lead, I will prepare final internship report. | 5 | High | Y Yaswanth |
| Sprint-4 | Presentation | USN-18 | As a Team Lead, I will prepare final presentation. | 3 | High | Y Yaswanth |
| Sprint-4 | Support | USN-19 | As a team member, I will assist in proofreading. | 1 | Low | All Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 15 Days | 20 Dec 2025 | 03 Jan 2026 | 10 | 03 Jan 2026 |
| Sprint-2 | 12 | 15 Days | 04 Jan 2026 | 18 Jan 2026 | 12 | 18 Jan 2026 |
| Sprint-3 | 12 | 15 Days | 19 Jan 2026 | 02 Feb 2026 | 12 | 02 Feb 2026 |
| Sprint-4 | 14 | 18 Days | 03 Feb 2026 | 20 Feb 2026 | 14 | 20 Feb 2026 |

Velocity:

Total Story Points
= 10 + 12 + 12 + 14
= 48

Number of Sprints = 4

Velocity=48/4=12

​

✔ Team Velocity = 12 Story Points per Sprint

Assume Sprint Duration = 10 days

AV=Sprint Duration​/Velocity

AV=10/12

AV=0.83 days per story point

​